ATELIER

Your Private AI Studio Companion

Master Implementation Plan — v2.0 | April 2026

# 1. Project Overview & Current State

Atelier is a private AI studio companion for artists. The core loop is: artist paints → AI observes → AI evaluates → artist grows. The system is live at atelier.satishfactory.com (Vercel) with a backend on Railway.

Current Status:

- ✅ Core database tables created (Supabase)

- ✅ Vercel frontend deployed

- ✅ Railway backend running

- ✅ 5 missing tables added via migration_missing_tables.sql

- ⚠️  VITE_API_URL env var missing from Vercel — frontend calling localhost:3001 in production

- ❌ Multiple intelligence connections not yet wired

# 2. ✅ RESOLVED — All Critical Fixes

✅ RESOLVED 2026-04-10 — All Phase 1 critical fixes complete: VITE_API_URL added to Vercel, user_id added to paintings, artist_style_protocols fetch gated, morning message removed.

## Fix — Add to Vercel Dashboard

Go to: vercel.com → atelier project → Settings → Environment Variables → Add New

| Key | Value | Environments |
| --- | --- | --- |
| VITE_API_URL | https://atelier-production-836b.up.railway.app | Production, Preview, Development |
| [All other .env keys] | Copy from local .env file | Production, Preview, Development |

After saving: go to Deployments tab → click ··· next to latest → Redeploy

# 3. Database — Fixes & Seed Data

## 3.1 paintings Table — Missing user_id

The paintings table has no user_id foreign key linking to auth.users. This breaks per-artist data isolation.

Action for Claude Code:

- Add user_id UUID column to paintings table with FK → auth.users

- Add RLS policy: users can only read/write their own paintings

ALTER TABLE paintings ADD COLUMN user_id UUID REFERENCES auth.users(id);

CREATE INDEX idx_paintings_user_id ON paintings(user_id);

## 3.2 Paintings — Surface Hidden AI Columns in UI

These columns are written by Claude but NEVER shown in the UI. Surface them attractively (Q2 answer: Yes).

| Column | Display Label | UI Location | Priority |
| --- | --- | --- | --- |
| viewer_experience | Viewer Experience | Painting detail page — full card | HIGH |
| market_positioning | Market Positioning | Painting detail page — sidebar | HIGH |
| bot_* scores | AI Scores Dashboard | Visual score cards with icons | HIGH |
| practice_connection | Practice Connection | Profile page — growth section | MEDIUM |
| appraisal_develop | Appraisal Notes | Painting detail — collapsible | MEDIUM |

- Generate seed data for all above columns if null — use Claude API call per painting

## 3.3 Tables Needing Seed Data

These tables exist but are empty — populate with realistic test data (2–3 rows each):

| Table | Seed Action | Token Cost Est. |
| --- | --- | --- |
| studio_states | Insert 3 mood state records with timestamps | ~200 tokens |
| evolution_metrics | Insert progression data linked to paintings | ~300 tokens |
| artist_style_protocols | Insert 2 style rules per test artist | ~400 tokens |
| painting_subjects | Insert confirmed intentions for existing paintings | ~200 tokens |
| prompt_parameters | Insert default system prompt config | ~150 tokens |

## 3.4 artist_profiles — Unify practice fields (Q3)

Two fields exist: practice_description (user-editable) and practice_statement (AI-regenerated). Unify into one.

- Merge into single practice_statement field

- Add editable rich text input in UI

- Add 'Regenerate with AI' button next to the field

- On regenerate: call Claude with artist's painting history + current text as context

# 4. Remove Morning Message (Token Savings)

Morning message functionality adds tokens on every call with no current value. Remove entirely.

- Delete morning message UI components

- Remove from shared intelligence context injection

- Remove from CALL_CONFIG

- Remove from API route handlers

- Estimated token saving: ~300–500 tokens per session

# 5. Intelligence Layer Bug Fixes

## 5.1 artist_style_protocols — Gate the Fetch

Currently fetched on EVERY call regardless of type. Must be gated.

| Call Type | Fetch style_protocols? | Reason |
| --- | --- | --- |
| evaluate_painting | ✅ YES | Style corrections relevant |
| generate_prompt | ✅ YES | Style guidance needed |
| wip_vision_prompt | ❌ NO | Irrelevant to WIP vision |
| update_artist_summary | ❌ NO | Summary doesn't need style rules |

if (CALL_CONFIG[callType].fetch.artistStyleProtocols) { /* fetch */ }

## 5.2 Profile — Cross-Painting Summary Not Showing

The 'Evaluate painting complete' write creates a cross-painting summary but it never surfaces on the profile page.

- Debug: verify the write is actually executing and saving to DB

- Check profile page query — ensure it reads cross_painting_summary field

- Add dedicated section on profile: 'Your Practice Evolution' showing this summary

- If field is null for existing users — trigger a one-time backfill

## 5.3 painting_sessions — Null Fields

what_changed and what_to_do_next are serialised into context but always null — no UI captures them.

- Add 'What changed this session?' text input to painting session UI

- Add 'What to focus on next?' text input

- Save both to painting_sessions on session close

- Inject into context on next session open

## 5.4 Token Protection — Context Overflow

No token counting exists. rolling_summary can grow silently and degrade context quality.

- Add token counter utility: countTokens(text) using tiktoken or char estimate

- If rolling_summary > 1800 tokens: truncate oldest entries, log warning

- Add token usage display in dev/debug mode

- Estimated context budget per call: 4000 tokens total

# 6. New Tables to Create

These capabilities are missing entirely — no table, no UI, no injection:

| Table | Purpose | Priority | Notes |
| --- | --- | --- | --- |
| art_literature | Books/philosophy the artist reads | HIGH | Multidimensional — onboarding + conversation capture |
| masterpiece_analysis | AI analysis of reference masterpieces | HIGH | Shared across users, hideable per user |
| companion_persona | Named AI character — DB-driven not hardcoded | HIGH | Surprise name — see §8 |
| onboarding_reading_list | Capture reading list on signup | MEDIUM | Feed into art_literature |
| score_history | Track bot_* scores over time | MEDIUM | Table exists but nothing writes to it |

## 6.1 art_literature — Multidimensional Capture

Books and philosophy references should be captured in multiple ways:

- During onboarding: 'What are you reading?' flow

- During conversation: if artist mentions a book/artist → auto-extract and save

- Manual add: simple form on profile page

art_literature(id, user_id, title, author, type, notes, source, created_at)

type = 'book' | 'article' | 'artist' | 'philosophy' | 'exhibition'

source = 'onboarding' | 'conversation' | 'manual'

## 6.2 masterpiece_analysis — Shared + Personal

- Masterpieces analysed once by Claude → cached in DB → shared across all users

- Each user can hide any masterpiece (user_masterpiece_hidden junction table)

- Users can add their own reference artists (personal, not shared)

- Masterpieces show with distinct border/badge in similar_paintings — gold border vs standard

masterpiece_analysis(id, painting_ref, ai_analysis, embedding, is_shared, created_at)

user_masterpiece_preferences(user_id, masterpiece_id, hidden, created_at)

# 7. Vector Embeddings — Semantic Intelligence

## 7.1 Enable Embeddings on companion_conversations (Q5: Yes)

Enables semantic retrieval: 'find past evaluations where I discussed light'.

- Generate embedding on every conversation save

- Store in companion_conversations.embedding (vector 1536)

- Add retrieval function: top_k_conversations(query_embedding, user_id, k=3)

- Inject top 3 relevant past conversations into context for evaluate_painting calls

Cost: ~$0.02 per 1M tokens. Very low.

## 7.2 Adjustable Semantic Intensity Dial

Allow user to dial up/down how many past conversations are injected (Q5 follow-up):

| Setting | Conversations Injected | Token Cost | Use Case |
| --- | --- | --- | --- |
| Off | 0 | 0 tokens | Minimal, fast responses |
| Low (default) | 1 | ~300 tokens | Light context |
| Medium | 3 | ~900 tokens | Richer intelligence |
| High | 5 | ~1500 tokens | Deep continuity |

- Store preference in artist_profiles.semantic_intensity (int 0–5)

- Add slider in Settings page

## 7.3 Include Masterpieces in Embedding Space (Q6: Yes)

- Remove filter that excludes type='masterpiece' from similar_paintings query

- Masterpieces shown with gold/amber border in UI — clearly distinguished

- Label: 'Masterpiece Reference' badge on card

## 7.4 Add ivfflat Index (Q7: Yes — generate now)

CREATE INDEX ON paintings USING ivfflat (embedding vector_cosine_ops) WITH (lists = 100);

Generate now — index will optimise as more paintings are added. No downside to early creation.

# 8. Connect Disconnected Intelligence Objects

These objects currently do not speak to each other. Wire them:

| Connection | What to Build | Priority |
| --- | --- | --- |
| inspirations → painting_subjects | Link influence to intention — add UI to tag inspirations to subjects | HIGH |
| score_history → evolution_metrics | Write bot_* scores to score_history on each evaluation | HIGH |
| paintings.embedding → conversations | Semantic retrieval — fetch relevant past dialogue by similarity | HIGH |
| studio_states → evolution_metrics | Factor mood into growth tracking — sad sessions weighted differently | MEDIUM |
| artist_style_protocols → painting_subjects | Style rules should reference confirmed intentions | MEDIUM |

# 9. Companion Persona — Named Character (Q10: Surprise)

The companion persona should be a distinct named character, DB-driven not hardcoded in a file.

Meet: MIRA

Museum Intelligence & Reflection Assistant

- Mira speaks like a well-traveled curator who has stood in front of 10,000 paintings

- She is observant, precise, warm — never generic, never sycophantic

- She references art history naturally: 'Rembrandt wrestled with this same edge problem'

- Her tone shifts with studio_states: quieter when mood is low, more energised when mood is high

- Configurable via companion_persona table — name, voice_description, tone_modifiers

companion_persona(id, name, voice_description, tone_modifiers JSONB, active BOOLEAN)

Store in DB. Admin UI to edit. No server restart needed for persona changes.

# 10. Prompt Parameters — Hot Editing

System prompt currently requires file edit + server restart. Fix this.

- Verify prompt_parameters table exists — create if not

- Build simple admin page: /admin/prompts

- Editable text areas for each prompt section

- Save to DB → server reads from DB on each call → no restart needed

prompt_parameters(id, key, value TEXT, description, updated_at)

Example keys: system_base, evaluation_suffix, wip_vision_prefix, style_correction_template

# 11. Inspirations — Link to Paintings

inspirations.linked_paintings array exists but is never populated — no UI to do this.

- Add 'Link to painting' button on inspiration detail page

- Multi-select from artist's existing paintings

- Save painting IDs to inspirations.linked_paintings array

- On painting detail: show linked inspirations in sidebar

# 12. Implementation Phases & Token Estimates

| Phase | Tasks | Est. Dev Tokens | Priority |
| --- | --- | --- | --- |
| ✅ Phase 1 — Critical Fixes | RESOLVED 2026-04-10: VITE_API_URL env var, user_id in paintings, gate style_protocols fetch, remove morning message | ~8,000 | ✅ Complete |
| Phase 2 — UI Surfaces | Surface hidden painting columns, profile cross-painting summary, what_changed UI fields | ~15,000 | 🟠 High |
| Phase 3 — New Tables | art_literature, masterpiece_analysis, companion_persona (Mira), score_history writes | ~20,000 | 🟠 High |
| Phase 4 — Embeddings | Conversation embeddings, semantic dial, masterpiece in embedding space, ivfflat index | ~18,000 | 🟡 Medium |
| Phase 5 — Intelligence Wiring | Connect all disconnected objects, inspirations linking, token protection | ~22,000 | 🟡 Medium |
| Phase 6 — Prompt System | Hot-editing prompt_parameters, admin UI, Mira persona DB-driven | ~12,000 | 🟢 Low |

# 13. Instructions for Claude Code

Paste the following as your opening message to Claude Code:

Read this document fully before writing any code. Create a checklist from all phases. Work through Phase 1 first — confirm completion before moving to Phase 2. For each task: (1) state what you're about to do, (2) do it, (3) confirm it's done. Do not skip steps. Flag any ambiguities before coding.

Atelier — Implementation Plan v2.0 | Generated April 2026